🏏

CRICPREDICT

AI-Powered Cricket Match Prediction Platform

Full Project Execution Plan

Covering: International Cricket  •  IPL  •  Franchise Leagues

Version 1.0  |  March 2026

# 1. Project Overview

CricPredict is a full-stack, data-driven cricket match prediction platform built primarily for the Indian audience. It predicts match outcomes between Team A and Team B by analysing historical head-to-head records, current squad form, individual player statistics, pitch conditions, and contextual factors like toss results and venue history.

The platform covers all major formats and competitions:

Match Coverage (Priority Order)

• PRIORITY 1 — International Cricket: Test, ODI, T20I (all ICC member nations)

• PRIORITY 2 — IPL: Indian Premier League (all 10 teams, 2008–present)

• PRIORITY 3 — Other Franchise Leagues: BBL, PSL, SA20, CPL, The Hundred, WPL

The core value proposition is realism — predictions backed by quantifiable data, weighted recency, and transparent confidence scores rather than guesswork.

# 2. Goals & Success Metrics

Primary Goals

- Head-to-head match prediction with win probability percentage for both teams

- Player form index — automated ranking of who's hot and who's not

- Squad comparison side-by-side with batting, bowling & fielding stats

- Historical analysis — last 5, 10, all-time results between two teams

- Venue & pitch intelligence — how teams perform at specific grounds

Success Metrics (at launch)

| Metric | Target | Measurement |
| --- | --- | --- |
| Prediction Accuracy | >62% on test matches | Backtested on 2023–25 data |
| IPL Prediction Accuracy | >65% | Backtested on IPL 2022–25 |
| Data Freshness | Within 24 hours | Post-match data update lag |
| Page Load Time | <2 seconds | Lighthouse performance score |
| Indian Users (6 months) | 50,000 MAU | Google Analytics |

# 3. Data Architecture & Sources

Data is the backbone of this platform. Realistic predictions require rich, accurate, and frequently updated datasets. Below is the full data strategy.

## 3.1 Primary Data Sources

| Source | Data Provided | Cost / Access |
| --- | --- | --- |
| CricAPI (cricapi.com) | Live scores, player stats, squad lists, match results | Free tier: 100 req/day ¦ Paid: $15/mo |
| Cricbuzz API (RapidAPI) | Real-time match data, commentary, rankings | RapidAPI — ~$10/mo |
| ESPN Cricinfo (scraping) | Deep historical data, scorecards, player profiles | Scraping (ethical, rate-limited) |
| Kaggle Datasets | IPL 2008–2024 ball-by-ball CSVs, ODI/T20 datasets | Free download |
| ICC Official API | Official rankings, squad announcements | Public endpoints |
| Sportradar Cricket | Premium live + historical feeds | Paid — future upgrade |

## 3.2 Data Points to Collect

Team Level

- Win/Loss/NR record overall and at specific venues

- Average score batting first vs chasing, by format

- H2H record: last 5, 10, 20 matches, by format

- Toss win %, decision pattern, and outcome post-toss

- Home vs Away vs Neutral venue performance

Player Level

- Batting: Runs, Avg, SR, 50s, 100s, last 5 innings scores, Dot Ball %

- Bowling: Wickets, Avg, Economy, SR, last 5 match figures, Death over economy

- Fielding: Catches, run-outs, stumping (for wicketkeepers)

- Player form score: weighted average of last 5 vs last 20 performances

- Player vs specific opposition: career stats head-to-head

Match Context

- Pitch type classification: Flat, Spin-friendly, Seam-friendly, Balanced

- Weather: D/N match, Dew factor, Rain probability (via OpenWeather API)

- Toss factor weight by venue (historically significant or not)

- Team news: injury updates, squad changes, player availability

## 3.3 Database Schema (Simplified)

| Table | Key Fields | Records (Est.) |
| --- | --- | --- |
| teams | team_id, name, format, league, country | ~200 |
| players | player_id, name, team_id, role, dob, nationality | ~5,000 |
| matches | match_id, team_a, team_b, format, venue, date, winner, toss | ~100,000 |
| innings | innings_id, match_id, batting_team, score, wickets, overs | ~200,000 |
| player_stats | stat_id, player_id, match_id, runs, balls, wkts, economy | ~2M+ |
| venues | venue_id, name, city, country, avg_1st_innings, pitch_type | ~500 |
| h2h_summary | team_a, team_b, format, wins_a, wins_b, draws, last_played | ~10,000 |

# 4. Prediction Engine

The prediction engine is the core intelligence of CricPredict. It uses a multi-factor weighted scoring model, with an optional Machine Learning layer for improved accuracy over time.

## 4.1 Phase 1 — Weighted Scoring Model (Launch)

A transparent, explainable model. Each factor is scored and weighted to produce a win probability.

| Factor | Weight | Description |
| --- | --- | --- |
| Head-to-Head History | 25% | Last 10 H2H results, format-specific |
| Recent Team Form | 20% | Last 5 matches overall, win streak |
| Player Form Index | 20% | Top 6 batters + top 4 bowlers composite score |
| Venue Performance | 15% | Both teams' historical record at the ground |
| Pitch & Conditions | 10% | Pitch type vs team strengths (spin/pace heavy) |
| Toss Factor | 5% | Toss win rate + venue toss-outcome correlation |
| Squad Strength | 5% | Injury-adjusted playing XI quality score |

## 4.2 Phase 2 — Machine Learning Layer (Post-launch)

- Model: Logistic Regression → Random Forest → XGBoost (iterative improvement)

- Training data: 50,000+ historical matches from Kaggle + scraped data

- Features: 40+ engineered features including form, H2H, pitch, conditions

- Validation: 80/20 train-test split, tested on 2023–2025 unseen matches

- Re-training: Monthly automated retraining pipeline with new match data

Realism Principle

• No model predicts cricket with >70% accuracy reliably — variance is inherent to the sport.

• CricPredict shows confidence levels (High / Medium / Low) alongside every prediction.

• Predictions include key reasons: e.g., 'India favoured: 7/10 H2H wins, Kohli averaging 68 in last 5'.

• Users can see every contributing factor — full transparency, no black-box outputs.

# 5. Full Feature List

## 5.1 Core Features (MVP)

- Select Team A vs Team B, format, venue → get win probability + key reasonsMatch Predictor:

- Full H2H history with filters (last 5 / 10 / all-time / by format)Head-to-Head Dashboard:

- Both teams' current squads with roles, form badges, and key statsSquad Viewer:

- Last 5 match stats, form trend sparkline, hot/cold indicatorPlayer Form Cards:

- Ground stats — avg scores, high/low totals, pace vs spin assistVenue Intelligence:

- International (Tests/ODIs/T20Is), IPL, BBL, PSL, SA20, CPL, The Hundred, WPLTournament Coverage:

## 5.2 Advanced Features (Post-MVP)

- Specific batter vs specific bowler career matchup statsPlayer vs Player:

- Interactive chart of a player's performance over last 12 monthsForm Timeline:

- AI-suggested playing XI based on pitch and conditionsBest XI Suggester:

- In-match win probability that updates ball-by-ballLive Match Mode:

- Predict Dream11/Fantasy points for upcoming matchesFantasy Points Predictor:

- Push notifications for squad announcements and pre-match predictionsAlerts & Notifications:

- Community prediction leaderboard — users submit predictions, ranked by accuracyLeaderboard:

## 5.3 User-Facing Pages

| Page | Description |
| --- | --- |
| Home / Landing | Upcoming matches carousel, trending predictions, quick predictor |
| Predict Match | Core predictor tool — team selector, format, venue, output |
| Team Profile | Full stats for any team — form, H2H record, squad, recent matches |
| Player Profile | Career stats, form chart, recent innings/bowling figures |
| H2H Comparison | Deep dive between two specific teams |
| Venue Page | Ground profile — stats, pitch type, team records there |
| Tournament Hub | IPL / International / Franchise league dedicated dashboards |
| My Predictions | User's saved predictions history with accuracy tracking |

# 6. Technology Stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Frontend | React + Next.js 14 | SSR for SEO, fast page loads, great ecosystem |
| Styling | Tailwind CSS + shadcn/ui | Rapid development, consistent UI |
| Charts & Viz | Recharts + D3.js | Form charts, win probability gauges |
| Backend API | Python FastAPI | Fast, async, perfect for ML model serving |
| ML / Data Science | scikit-learn, pandas, XGBoost | Prediction models + data processing |
| Database | PostgreSQL | Relational, handles complex stat queries well |
| Caching | Redis | Cache frequent queries (team stats, H2H), sub-100ms |
| Data Pipeline | Apache Airflow (later) / Cron jobs | Scheduled match data ingestion |
| Auth | NextAuth.js | Social login (Google, phone OTP for India) |
| Hosting (Frontend) | Vercel | Zero-config Next.js deployment |
| Hosting (Backend) | AWS EC2 / Railway.app | FastAPI + Postgres |
| CDN | Cloudflare | Fast delivery across India + global |
| Mobile (Future) | React Native / Expo | Android-first for Indian users |

# 7. Execution Phases & Timeline

The project is broken into 5 phases. Total estimated timeline: 10–12 months from kickoff to full product launch.

| PHASE 1 Weeks 1–6 | Foundation & Data Setup • Set up PostgreSQL schema for all match, player, team, venue data • Download and clean Kaggle IPL & international cricket datasets • Build data ingestion scripts: CricAPI + ESPN Cricinfo scraper • Implement H2H summary builder and player form scoring algorithm • Unit test all data pipelines, verify data accuracy against known results |
| --- | --- |

| PHASE 2 Weeks 7–12 | Prediction Engine (V1) • Build weighted scoring model (25/20/20/15/10/5/5 factor weights) • Create backtesting framework — validate against 2022–2025 matches • Tune weights based on backtesting results to hit >60% accuracy • Build REST API endpoints: /predict, /h2h, /team/{id}, /player/{id} • Document all API endpoints (Swagger/OpenAPI) |
| --- | --- |

| PHASE 3 Weeks 13–20 | Frontend MVP • Build Next.js app with core pages: Home, Predictor, Team, Player, H2H • Implement squad viewer with player form badges (Hot / Cold / Neutral) • Build H2H comparison page with filters and visual win/loss chart • Build venue intelligence page with pitch type indicator • Mobile-responsive design (Android-first for Indian users) • IPL Tournament Hub — all 10 teams, squad, stats, predictions • International hub — all ICC nations, all formats |
| --- | --- |

| PHASE 4 Weeks 21–28 | ML Upgrade + Advanced Features • Train Random Forest / XGBoost model on 50,000+ historical matches • A/B test ML model vs weighted model, deploy winner • Build Player vs Player matchup tool (batter vs bowler stats) • Add Fantasy Points Predictor for Dream11-style leagues • Add user accounts, saved predictions, and accuracy leaderboard • Integrate push notifications for squad news and match predictions |
| --- | --- |

| PHASE 5 Weeks 29–40 | Launch & Growth • Launch Android app (React Native / Expo) • Add live match win probability (ball-by-ball updates via WebSocket) • Add BBL, PSL, SA20, CPL, The Hundred, WPL franchise leagues • SEO optimisation — target 'IPL prediction today', 'India vs Pakistan H2H' etc. • Social sharing: shareable prediction cards for WhatsApp and Instagram • Monitor accuracy weekly, retrain ML model monthly |
| --- | --- |

# 8. IPL — Deep Dive (Priority Feature)

IPL is the highest-priority franchise league. The Indian audience is deeply engaged with IPL, and this section details what makes the IPL coverage realistic and comprehensive.

## 8.1 IPL-Specific Data

- All IPL seasons: 2008 to present (available via Kaggle CSVs + CricAPI)

- Ball-by-ball data: every delivery, batsman, bowler, runs, extras, wicket type

- Auction history: player prices, team compositions each year

- Powerplay, middle overs, death overs split stats for each team and player

- Venue-specific IPL stats: Wankhede vs Chepauk vs Eden Gardens etc.

- Day vs Night match performance differentials

- Playoff record: each team's performance under knockout pressure

## 8.2 IPL Teams Covered

| Team | Short | Base City |
| --- | --- | --- |
| Mumbai Indians | MI | Mumbai |
| Chennai Super Kings | CSK | Chennai |
| Royal Challengers Bengaluru | RCB | Bengaluru |
| Kolkata Knight Riders | KKR | Kolkata |
| Delhi Capitals | DC | Delhi |
| Rajasthan Royals | RR | Jaipur |
| Sunrisers Hyderabad | SRH | Hyderabad |
| Punjab Kings | PBKS | Mohali |
| Lucknow Super Giants | LSG | Lucknow |
| Gujarat Titans | GT | Ahmedabad |

## 8.3 IPL Prediction Factors (Additional)

- Retention vs auction players — new combinations take time to gel

- Home ground advantage is significant in IPL — factor weighted higher than international

- Chasing vs defending record at each IPL venue

- Impact Player rule effect — tracked separately from 2023 onwards

# 9. International Cricket Coverage

## 9.1 Formats Covered

| Format | Key Features | Indian Priority Matches |
| --- | --- | --- |
| Test Matches | 5-day form, pitch decay, session analysis | India vs Aus, India vs Eng, India vs SA |
| ODI | 50-over average, Powerplay dominance, Death hitting | Asia Cup, Champions Trophy, World Cup |
| T20 International | Strike rate focus, death bowling, boundary % | T20 World Cup, Bilateral series |

## 9.2 Top H2H Rivalries (High Traffic Expected)

- India vs Pakistan — most-searched cricket H2H globally

- India vs Australia — Border-Gavaskar Trophy + bilateral series

- India vs England — marquee Test and white-ball series

- India vs South Africa, New Zealand, West Indies

- IPL franchise rivalries: MI vs CSK, RCB vs KKR etc.

# 10. Team & Resources

Recommended team composition to execute this project end-to-end. Can be built solo with longer timelines or with a small team efficiently.

| Role | Responsibility | Solo / Team |
| --- | --- | --- |
| Full-Stack Dev (You) | Frontend (Next.js), Backend (FastAPI), deployment | Solo — Core |
| Data Engineer | Pipelines, scraping, DB design, Airflow | Solo or hire freelancer |
| ML Engineer | Model training, backtesting, feature engineering | Solo (Python) or freelancer |
| UI/UX Designer | Visual design, mobile UX, dashboards | Optional — use templates |
| Cricket Domain Expert | Validate predictions, identify blind spots | Advisor / consultant |

## 10.1 Cost Estimate (Monthly, at launch)

| Item | Cost (USD/mo) | Notes |
| --- | --- | --- |
| CricAPI Paid Plan | $15 | Real-time data, 5,000 req/day |
| RapidAPI (Cricbuzz) | $10 | Live scores and squad data |
| AWS EC2 (t3.medium) | $30 | FastAPI + PostgreSQL backend |
| Vercel (Pro) | $20 | Next.js frontend hosting |
| Redis (Upstash) | $0–10 | Free tier sufficient at start |
| OpenWeather API | $0 | Free tier for weather data |
| Total | ~$75–85/mo | Scales with user growth |

# 11. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| API rate limit exceeded | Medium | Implement Redis caching, batch pre-fetch for upcoming matches |
| Scraping blocked by Cricinfo | Medium | Use official APIs first; scrape only as fallback with rate limiting |
| ML model below 60% accuracy | Medium | Fall back to weighted model; be transparent about confidence levels |
| Data staleness (squad changes) | High | Daily automated sync job + manual override for breaking news |
| IPL auction changes squads overnight | High | Auction-triggered data refresh pipeline, squad lock before matches |
| Legal issues around prediction | Low | Not a gambling platform — no money involved; clearly labelled as AI prediction |
| High server load during IPL season | Medium | Pre-scale AWS during IPL; cache all popular H2H predictions |

# 12. Summary Roadmap

| Month | Milestone |
| --- | --- |
| Month 1–1.5 | Database designed, historical data loaded (IPL 2008–2025 + International) |
| Month 2–3 | Prediction API live, V1 weighted model backtested and validated |
| Month 4–5 | MVP frontend launched — Predictor, H2H, Squad, Player pages |
| Month 5–6 | IPL Tournament Hub launched ahead of IPL season |
| Month 6–7 | ML model upgrade, Fantasy Points Predictor, User accounts |
| Month 8–9 | Android app launched, Push notifications, Social sharing |
| Month 10+ | All franchise leagues added, Live match probability, SEO growth |

Final Note — What Makes This Realistic

• Data-first: Every prediction is traceable to specific stats — no vague AI confidence.

• Transparency: Show users WHY a team is favoured, not just who is favoured.

• Honest confidence: Always show Low / Medium / High confidence — cricket is unpredictable.

• IPL-first for India: IPL hub is the headline feature, international is the depth.

• Recency weighting: Recent form matters more than 3-year-old data — the model reflects this.

• Community validation: Leaderboard lets the community validate prediction quality over time.

# 13. Starting for Free — Zero-Cost Launch Plan

The entire CricPredict MVP can be built and deployed without spending a single rupee. Below is a complete breakdown of free tools, free data sources, free hosting, and a phased build sequence to get a working product live at ₹0 / $0.

13.1 Free Data Sources

| Source | What You Get | Limit |
| --- | --- | --- |
| Kaggle Datasets | IPL 2008–2024 ball-by-ball CSVs, ODI/T20I historical match data | Unlimited |
| CricAPI Free Tier | Live scores, squad lists, player stats, match results (cricapi.com) | 100 req/day |
| ESPN Cricinfo Scraping | Deep historical scorecards, player profiles, career stats (ethical rate-limited) | Free (self-throttled) |
| OpenCricket (GitHub) | Open-source structured cricket data (JSON format, ready to import) | Unlimited |
| ICC Official Endpoints | Official player rankings, team standings, squad announcements | Free |
| OpenWeather API | Match-day weather: temperature, humidity, dew factor, rain probability | 1,000 calls/day |

13.2 Free Tech Stack (Full Platform)

| Layer | Free Tool | Free Tier Details |
| --- | --- | --- |
| Frontend | Next.js 14 + Tailwind CSS | Open source, free forever |
| Frontend Hosting | Vercel Free Tier | Free forever for personal/hobby projects, global CDN included |
| Backend API | Python FastAPI | Open source, free to run locally and deploy |
| Backend Hosting | Railway.app Free Tier | $5 free credit/month — enough for a dev/staging backend |
| Database | Supabase Free Tier | PostgreSQL, 500 MB storage, 2 free projects — sufficient for all MVP data |
| Caching | Upstash Redis Free Tier | 10,000 requests/day free — cache H2H results, team stats, predictions |
| ML / Data Science | scikit-learn, pandas, XGBoost + Google Colab | All free Python libraries; Google Colab gives free GPU for model training |
| Version Control / CI | GitHub Free | Unlimited public repos + GitHub Actions (2,000 free CI minutes/month) |

13.3 Free Build Sequence (8 Weeks to Working MVP)

| Week | Goal | Tasks (All Free Tools) |
| --- | --- | --- |
| Week 1–2 | Data foundation | Download Kaggle IPL + international CSVs. Set up local PostgreSQL. Write Python scripts to clean and load data into Supabase free tier. |
| Week 3–4 | Prediction model (V1) | Build weighted scoring model in Python (pandas + scikit-learn). Backtest on Google Colab (free GPU). Validate accuracy against 2022–2025 matches. |
| Week 5–6 | API backend live | Build FastAPI with /predict, /h2h, /team, /player endpoints. Connect to Supabase. Deploy free on Railway.app. Test all endpoints via Postman (free). |
| Week 7–8 | MVP frontend live | Build Next.js frontend: Predictor page, H2H comparison, Squad viewer, Player form cards. Deploy free on Vercel. Share with friends for first feedback. |

When to Upgrade from Free (Trigger Points)

• CricAPI free 100 req/day is exhausted daily → upgrade to $15/mo paid plan

• Supabase 500 MB storage is 80%+ full → upgrade to Supabase Pro ($25/mo) or migrate to AWS RDS

• Railway free credit runs out or backend needs always-on uptime → upgrade to Railway Hobby ($5/mo)

• Reaching 500+ daily users → full paid stack at ~$75–85/month as per Section 10